|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
| **Name**: | Jen Shin && Eileen Choe | **Date**: | 4/9/2018 |
|  |  |  |  |
| **Project**: | GRNsight | **Period** **Covered**: | 4/2/2018 – 4/9/2018 |
|  |  |  |  |

### Accomplishments since last report:

* Merged grid layout and node coloring
* Grid layout is now live on beta
* Finished the preliminary design for the 402 poster

### Scheduled tasks to be done by next report:

* Document webpack and implement it to npm
* Reorganize the nav menu bar
* Manually reheat the graph between grid and force toggle
* Generate a script for grid layout
* Change the text on the grid layout button during toggle

### Noteworthy risks, concerns, or problems:

* Nope