|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
| **Name**: | Jen Shin && Eileen Choe | **Date**: | 3/19/18 |
|  |  |  |  |
| **Project**: | GRNsight | **Period** **Covered**: | 2/19/2018 – 3/19/2018 |
|  |  |  |  |

### Accomplishments since last report:

* Prepared for the symposium oral presentation
* Included webpack in the package
* Implemented d3v4 grid layout, triggered by a grid layout button
* Button toggles between grid layout and force graph
* Sorted the nodes in alphabetical order
* Implemented the option of having 2-layer node coloring
* Completed UI menu for node coloring

### Scheduled tasks to be done by next report:

* Shall reorganize the menu bar to improve user interface
* Shall make and adjust for test cases including edge cases
* Shall implement method to automatically detect when expression data must be averaged.

### Noteworthy risks, concerns, or problems:

* Symposium presentation!