|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
| **Name**: | Jen Shin && Eileen Choe | **Date**: | 4/16/18 |
|  |  |  |  |
| **Project**: | GRNsight | **Period** **Covered**: | 4/9/2018 – 4/16/2018 |
|  |  |  |  |

### Accomplishments since last report:

* Implemented UI components for new menu options
* Updated feature list for client side testing document
* Completed draft of poster

### Scheduled tasks to be done by next report:

* Complete logic to ensure that menu UI is in sync with sidebar UI
* Complete pull request for node coloring feature

### Noteworthy risks, concerns, or problems:

* Dealing with merge conflicts with other developers